RecallOS Desktop App
Product, GUI, Packaging, and Search Plan

Deep research plan for a shippable, downloadable hard-drive application
built in Python with a local web interface

Prepared: April 13, 2026

Bottom-line recommendation Build this as a proper desktop product, not as a normal website that launches a terminal and self-installs by shell script. Use a native desktop shell with an embedded local web UI, a localhost Python service layer, standard installers, code signing, and a phased search engine strategy that feels instant for users while remaining maintainable.

# Executive Summary

The product should be positioned as a desktop knowledge and file operations application that installs locally, runs from the user’s machine, and presents a polished web-style interface inside a native desktop window. The safest and most supportable architecture is: React or similar frontend inside a local desktop shell, Python service layer for business logic and connectors, SQLite for local metadata and configuration, and a layered search system that combines immediate filename/content search with indexed full-text search for speed and scale.

The plan below assumes the app needs to support API connections, upload and download workflows, a support experience, and a very fast search capability across local content and app-managed content. The plan also assumes the product is intended for normal users, which means installation, updating, permissions, security prompts, crash reporting, and support triage must be treated as first-class product requirements.

Recommended stack Desktop shell: pywebview (preferred for Python-first architecture) or Tauri sidecar if a stronger native packaging envelope is needed later. Local API: FastAPI + Uvicorn. Frontend: React/Vite. Packaging: PyInstaller per OS build, wrapped by platform-specific installers. Search: ripgrep for instant raw search + SQLite FTS5 index for app search + optional document extraction pipeline.

# Architecture Decision

There are several ways to ship a Python desktop app with a web interface. The table below compares the practical choices for a real-world product.

| Option | Strengths | Weaknesses | Fit for this product | Decision |
| --- | --- | --- | --- | --- |
| Browser page + shell installer | Fast prototype | Looks suspicious, weak UX, fragile permissions, poor trust | Bad for broad distribution | Reject |
| Electron + Python backend | Mature desktop model, lots of examples | Heavy memory footprint, dual runtime complexity | Possible, but overkill for Python-first product | Not preferred |
| pywebview + local Python server | Python-first, smaller footprint, direct JS-Python bridge, good desktop feel | Needs disciplined packaging and QA | Best balance for this project | Recommend |
| Tauri + Python sidecar | Strong packaging story, lean native shell, updater ecosystem | More moving parts, Rust/Tauri build complexity | Excellent future option if product matures | Phase 2/upgrade path |

## Why pywebview-first is the right starting point

It keeps Python as the center of gravity while still delivering a modern interface.

It supports a built-in HTTP server and Python/JavaScript interop, which suits a local app that feels like a web app.

It reduces product complexity compared with maintaining a full Electron stack.

It can later be replaced by a Tauri shell if the team needs tighter native packaging, stronger updater ergonomics, or lower runtime overhead.

# Product Goals and Non-Goals

| Goals | Non-goals |
| --- | --- |
| • Install locally like a real desktop app • Run without asking the user to manage Python manually • Provide clean menus for API connections, upload, download, support, and search • Search content fast enough to feel immediate • Allow updates, logging, and support diagnostics | • Do not rely on the user opening terminals or running raw shell commands • Do not expose localhost services openly on the network • Do not treat search as one giant monolith from day one • Do not depend on cloud-only behavior for core desktop functions • Do not optimize for every OS equally in the first release |

# Recommended System Design

## Core runtime architecture

Desktop shell launches one local application window.

The shell starts the embedded Python service on 127.0.0.1 using a random or reserved internal port.

The frontend loads from local assets or from the local service, never from a public remote page for core operation.

The backend owns filesystem access, indexing, uploads, downloads, settings, API credentials, and support bundle generation.

A local SQLite database stores settings, job history, sync state, search metadata, and audit events.

Important product correction The request mentions a script that opens a terminal on the user’s machine and installs itself. For a real product, that behavior should be replaced by a signed installer plus a controlled first-run bootstrap. Users, IT departments, and operating systems treat silent terminal-driven installs as risky. The installer should do the installation; the app should do onboarding.

## Logical modules

| Module | Purpose | Typical Tech | Notes |
| --- | --- | --- | --- |
| Shell | Native window, app lifecycle, menus, file dialogs | pywebview | Keep shell thin |
| Frontend | UI, navigation, forms, dashboards, status | React + Vite + TypeScript | Bundle static assets locally |
| Service API | Business logic, orchestration, auth, jobs | FastAPI + Uvicorn | Internal-only localhost API |
| Storage | Config, metadata, audit, queued jobs | SQLite + optional SQLCipher | Prefer encrypted secrets storage |
| Search | Instant lookup and indexed retrieval | ripgrep + SQLite FTS5 | Hybrid strategy |
| Extraction | Text extraction from PDFs/docs | Python libs first; Tika optional | Add in phases |
| Updater | Version check and update flow | App-controlled updater | Sign everything |
| Support | Logs, diagnostics, crash bundles | Structured logging + bundle export | Must exist at launch |

# GUI Plan and Menu Structure

The interface should feel like a desktop command center, not like a website with unrelated pages. The left navigation and top action bar should stay stable across the product.

| Area | What it contains | Why it matters | Priority |
| --- | --- | --- | --- |
| Home / Dashboard | Recent jobs, search bar, sync/index status, alerts, quick actions | Reduces friction and shows system health | Must-have |
| API Connections | Connection cards, add/edit flow, token tests, rate-limit notes, scopes | External system integration center | Must-have |
| Upload | Drag-drop intake, queue, validation, duplicate detection, processing state | Primary ingest workflow | Must-have |
| Download | Export center, package builder, saved downloads, destination picker | Controlled output handling | Must-have |
| Search | Universal search, filters, previews, recent queries, saved searches | Flagship product feature | Must-have |
| Support | Knowledge base links, health checks, logs, crash reports, contact routes | Cuts support cost and improves trust | Must-have |
| Settings | Paths, indexing rules, theme, update channel, privacy controls | Operational control | Must-have |
| Admin / Developer | Diagnostics, feature flags, connector logs, background jobs | Support and testing power | Should-have |

## Screen-level behavior requirements

Every page needs a clear empty state, loading state, and error state.

Long-running tasks should run in background jobs with visible progress and retry controls.

Upload, download, and indexing operations should write event history for troubleshooting.

Search results should support keyboard navigation, preview panes, and quick actions.

Support should include a one-click 'Export Diagnostic Bundle' action.

# Search Plan: Fast, Real-World, and Maintainable

The search feature should be built as a layered system. One engine will not solve every case well. The product should start with a hybrid architecture that prioritizes speed, then deepen relevance and file-type coverage in later phases.

## Recommended search layers

| Layer | Role | Tech choice | When user feels it |
| --- | --- | --- | --- |
| Layer 1 | Instant filename / path / shallow content scan | ripgrep | Immediate search-as-you-type feel |
| Layer 2 | Indexed metadata and full-text search | SQLite FTS5 | Fast filtered retrieval and saved searches |
| Layer 3 | Document text extraction for rich formats | Python extractors; Tika optional | Search inside PDFs, Office files, and more |
| Layer 4 | Ranking, synonyms, recency, boosted fields | Application ranking logic | Better search quality as corpus grows |

## Why this search design works

ripgrep is excellent for fast recursive search and already has strong cross-platform binaries.

SQLite FTS5 gives an embedded full-text index without requiring a separate search server.

A local index avoids constant cloud dependency and makes the app feel responsive.

Document extraction should be pluggable because file parsing quality varies by type and scale.

Apache Tika is powerful, but it adds Java and operational weight; it should be optional, not forced into the MVP.

Search MVP definition MVP should search filenames, folder paths, plain text, markdown, code, JSON, CSV, and extracted text from PDF/DOCX when available. It should support filters for file type, modified date, folder, connector/source, and exact phrase. It should also expose indexing status, last crawl time, and per-folder inclusion/exclusion rules.

# Packaging, Installation, and Distribution Plan

Packaging should be treated as a product pillar. A desktop app that installs badly will be perceived as unsafe even if the code is solid.

| Platform | Build artifact | Installer path | Notes |
| --- | --- | --- | --- |
| Windows | PyInstaller executable bundle | MSIX or Inno Setup wrapper | Primary launch platform; strongest first-release target |
| macOS | App bundle | Signed + notarized DMG/PKG | Needed for trust and smoother Gatekeeper behavior |
| Linux | Binary/app bundle | AppImage and/or .deb | Treat as secondary launch target unless user base demands it |

## Installer requirements

Standard install path with clear user choice.

Signed binaries and signed installer.

Per-user install option and per-machine install option on Windows.

Desktop shortcut, Start menu entry, uninstall entry, and version display.

Controlled first-run bootstrap for index location selection and permissions.

Rollback-safe update path and loggable install/uninstall events.

## Do not ship this behavior

Do not open a visible terminal and run self-install commands unless the product is explicitly for developers.

Do not download arbitrary scripts at install time without signatures and checksums.

Do not bind the service layer to 0.0.0.0 or expose it outside localhost.

Do not store raw API keys in plain text on disk.

# Security and Trust Model

Because the app lives on the hard drive and may touch local files, APIs, and downloads, desktop security must be built into the plan from the start.

Store secrets using OS-native secure storage when possible; otherwise encrypt at rest with carefully managed local keys.

Whitelist the frontend-to-backend commands; do not allow arbitrary command execution.

Constrain file-system operations to approved roots unless the user explicitly expands access.

Log privileged actions, API failures, and install/update events.

Provide privacy controls for telemetry and diagnostic bundle contents.

Threat-model the localhost API, file parsing pipeline, update mechanism, and exported support bundles.

Trust checklist Signed app. Signed installer. Standard uninstall path. Clear privacy notice. Clear update behavior. Support bundle export with preview. No mystery terminal windows. No silent network listeners. These details directly affect adoption.

# Phased Delivery Roadmap

| Phase | Scope | Key outputs | Exit criteria | Risk level |
| --- | --- | --- | --- | --- |
| 0. Discovery | Clickable flows, technical spike, packaging proof | Architecture decision, UX map, build scripts | App opens locally and basic installer works | Low |
| 1. MVP | Dashboard, API connections, upload/download, search v1, support | Local DB, jobs, logs, installer | Usable end-to-end on Windows | Medium |
| 2. Stabilization | Telemetry, crash reporting, updater, permissions hardening | Support bundle, signed builds, QA matrix | Support team can troubleshoot field issues | Medium |
| 3. Search depth | Richer extraction, ranking, saved searches, previews | Index controls, better relevance | Search becomes flagship quality | Medium |
| 4. Cross-platform | macOS and Linux packaging maturity | Notarization, distro-specific installers | Reliable multi-OS delivery | High |

# Team and Operational Needs

A product like this is not just a coding task. It needs product, UX, packaging, QA, and support coverage.

1 product owner or technical founder to define workflows and scope boundaries.

1 frontend engineer for interface and state management.

1 backend/Python engineer for services, jobs, connectors, indexing, and packaging.

1 QA engineer or test owner for installers, regressions, file-handling, and update flows.

Part-time designer for navigation, layout, empty states, and support flow polish.

## Testing and release gates

Installer/uninstaller test on clean virtual machines.

Upgrade test from at least two prior versions.

Crash recovery test during indexing and downloads.

Permission-denied test on protected folders.

Large corpus search performance test.

Offline mode behavior test.

Support-bundle generation test.

# Feature Requirements by Requested Area

## API Connections

Create, edit, test, enable, disable, and delete connectors.

Show auth type, scopes, last successful sync, failure reason, and retry action.

Protect secrets and separate test credentials from production credentials.

## Upload Page

Drag and drop, file picker, queue view, duplicate detection, progress, and validation errors.

Show accepted file types, size limits, destination, and processing result.

Support batch operations and retry failed items.

## Download Page

Saved export jobs, status, destination control, file naming, versioning, and checksum option.

Allow open-folder action and re-download history.

Warn clearly before overwriting existing files.

## Support Page

FAQ, logs, self-test diagnostics, system info, version, connector health, and one-click bundle export.

Expose recent error events in human-readable language.

Provide user-safe escalation path with ticket or email handoff.

## Search

Single universal search box with advanced filters.

Results grouped by type with previews and source badges.

Support recent searches, saved searches, and exact phrase match.

# Major Risks and Mitigations

| Risk | Why it matters | Mitigation |
| --- | --- | --- |
| Packaging complexity | Desktop delivery breaks trust if install/update flow is rough | Choose one primary OS first and automate the build pipeline early |
| Search scope explosion | Too many file types and ranking goals can stall release | Ship hybrid search MVP, then expand extraction and relevance |
| Credential handling | API secrets are high-risk assets | Use secure storage, scoped tokens, and rotation paths |
| Support blind spots | Without diagnostics, field failures become expensive | Ship logs, health checks, and support bundles from version 1 |
| Localhost attack surface | A local service can become an unintended interface | Bind to localhost only, authenticate internal calls when needed, minimize endpoints |

# Final Recommendation

Build version 1 for Windows first. Use pywebview as the desktop shell, React for the interface, FastAPI for the local service layer, SQLite for local state, and a hybrid search stack based on ripgrep plus SQLite FTS5. Package the app with PyInstaller and wrap it in a standard signed installer. Replace any terminal-based self-install concept with a proper installer and first-run onboarding sequence. Treat support tooling, diagnostics, updater behavior, and security boundaries as launch features rather than later clean-up work.

This plan gives you a product that can actually be shipped, installed, supported, and improved—without forcing users to think like developers.

# Research Notes and Source References

The recommendations in this plan were informed by the following current vendor and project documentation reviewed on April 13, 2026.

[R1] PyInstaller manual: bundles Python applications and dependencies; builds are OS-specific.

[R2] pywebview documentation: Python desktop framework with built-in HTTP server, window management, and JS/Python communication.

[R3] Microsoft Windows desktop packaging guidance and MSIX overview.

[R4] Microsoft guidance for code signing and Smart App Control / SmartScreen related trust behavior.

[R5] Apple notarization guidance for distributed macOS software.

[R6] SQLite FTS5 official documentation for embedded full-text search.

[R7] ripgrep project documentation for fast recursive text search.

[R8] Apache Tika current release and download pages for optional rich-document extraction.

[R9] FastAPI official docs for production-ready local API layer patterns.

[R10] Playwright official docs for cross-platform end-to-end testing.